# Architecture proposal [draft]

## Motivation

Before writing any code, I propose we partition the program into a set of classes, define an interface for each class, with all the relevant methods, and note down the relationships between any interfaces/methods. This enables effectively working in a large team of six, as:

- work/responsibility can easily be split by class

- development can happen in parallel

- we gain a good overall understanding of the problem early on

- all code will be at least somewhat structured by default

## Overview

A typical game implemented using MonoGame consists of a main loop with two steps:

- An Update step, where the state of the game is updated using any game logic.

- A Draw step, where the game is drawn in its current state.

## Update step

The update step encompasses the logic of the game, and as such, can be quite tricky to structure smartly. Here is my best attempt:

### General interfaces

- GamePhaseManager: toggle day/night by calling SanityManager, MapManager and CardManager at the beginning of the day, and CombatManager at the beginning of the night, check win/loss conditions

- MapManager: track the state of the map (hold entities and tiles), spawn void tiles at the beginning of the day

- Entity (base interface for monsters, defense towers, etc): store health and position, provide takeDamage() and isDestroyed() methods

### Day-related

- SanityManager: calculate income from meadows, give bonus for surviving the night, get called to deduct sanity (like when moving sheep)

- CardManager: manage the deck, pick the two cards at the start of each round, execute card actions, use SanityManager to reduce sanity when buying cards or doing actions that cost sanity

### Night-related

- CombatManager: spawns monsters, loops through monsters to move them (asking  PathfindingManager for each move) and resolve attacks (deal damage), provide data for the “visual indicators highlighting tiles expected to  deal the most damage”

- PathfindingManager: finds targets and paths to said targets for monsters

## 2. Draw step

1. MapRenderer: draw any tiles and any static structures (meadows, void tiles, fences, tent, static defences, etc)

2. EntityRenderer: draws any entities (monsters, sheep, rats) and anything else that moves (attack projectiles, health lost by monsters, dynamic defenses, effects etc)

3. UIRenderer: cards, current sanity, monster's spawn directions, visual aids for tile placement